WS-Sale-App

World Fert Co., Ltd.

Stakeholder Map, RACI และ Approval Authority

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-BAD-004 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | Project Sponsor / BA |
| Status | Final — Commercial Delivery Baseline |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

Roles	3

RACI	3

Approval baseline	3

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## Roles

| Role | Responsibility |
| --- | --- |
| SALES | สร้าง SO, rebate/claim, request unlock |
| COUNTER_SALES | verify SO, print/control documents |
| WAREHOUSE | picking/load sequence |
| WEIGHBRIDGE | weight/source validation/ship |
| APPROVER | unlock/exception/plan approval |
| ACCOUNTING | claim/CN/reconciliation |
| ADMIN | users/master/configuration |
| MANAGER | plan/budget/report policy |
| IT/DBA | infrastructure/security/backup |
| EXECUTIVE | scope, high-risk change, go-live |

## RACI

| Activity | Sales | Counter | Warehouse | Weigh | Accounting | Admin/IT | Manager | Exec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Create SO | R | A/C | I | I | I | I | I | I |
| Verify SO | C | A/R | I | I | I | I | I | I |
| Confirm/exception | R | C | I | I | C | I | A | I |
| Pick/load | I | C | A/R | C | I | I | I | I |
| Weigh/ship | I | I | C | A/R | I | I | I | I |
| Rebate Plan | C | I | I | I | C | I | A/R | I |
| Claim/CN | R | I | I | I | A/R | I | C | I |
| Security/backup | I | I | I | I | I | A/R | C | I |
| Go-live | I | C | C | C | C | C | R | A |

R=Responsible; A=Accountable; C=Consulted; I=Informed

## Approval baseline

| Scenario | Required approval |
| --- | --- |
| Unlock after Picking | authorized Approver |
| Sell above set price | named authority by policy |
| Sell below allowed threshold | authorized manager matrix |
| Price activation | Manager + Accounting review |
| Rebate plan activation | Manager/Approver |
| Overbudget giveaway | manager/delegate + reason |
| Manual weight override | Weighbridge + supervisory review |
| Direct dbo exception | IT/DBA + Accounting + delegated Executive |