WS-Sale-App

World Fert Co., Ltd.

Requirement Catalog และ Product Backlog

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-BAD-002 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | Product Owner / BA |
| Status | Final — Commercial Delivery Baseline |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

Priority	3

Requirement attributes	4

Delivery waves	4

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## Priority

- MUST: ขาดไม่ได้สำหรับ commercial production baseline

- SHOULD: ต้องมีใน release ที่กำหนดหรือมี approved workaround

- COULD: เพิ่มมูลค่า ไม่ block Go-Live

- DECISION: ต้องยืนยันก่อนเปิดใช้

| ID | Capability | Priority | Source | Release |
| --- | --- | --- | --- | --- |
| FR-001 | SO lifecycle/state machine | MUST | workflow | Baseline |
| FR-002 | SO create/edit/validation/rebate preview | MUST | order forms | Baseline |
| FR-003 | Credit Hold | DECISION | Sales/Accounting | Phase 1B |
| FR-004 | 4-color documents + QR | MUST | factory flow | Baseline |
| FR-005 | Quotation lifecycle | SHOULD | existing map | Baseline |
| FR-006/007 | Unlock request/approval/reversal | MUST | pain point | Baseline |
| FR-008/009 | Rebate Plan/allocation | MUST | promotion approvals | Baseline |
| FR-010/011 | Accrual/FIFO/claim/CN evidence | MUST | rebate document | Baseline |
| FR-012/013 | Paper copy/scan/lost control | MUST/SHOULD | paper flow | Baseline |
| FR-014 | Read master from WINSpeed | MUST | DB analysis | Baseline |
| FR-015 | Controlled WINSpeed integration | MUST | financial boundary | DG-01 |
| FR-016 | LINE intake | COULD | sales intake | Phase 2 |
| FR-017 | Dashboard/reports/export | MUST | management | Baseline |
| FR-018 | RBAC/auth/audit | MUST | security | Baseline |
| FR-019 | Mother/baby sequencing | MUST | factory pain | Baseline |
| FR-020 | Giveaway budget/stock | MUST | business request | Baseline |
| FR-021 | Control ticket balance/report | MUST | business request | Baseline |
| FR-022 | Counter Sales Verification | MUST | business request | Baseline |
| FR-023 | Monthly NET Price Book | MUST | price sheets | Baseline |
| FR-024-026 | TruckScale health/lookup/weigh ticket | MUST | TruckScale analysis | Baseline |
| FR-027 | Reconciliation workbench | MUST | production safety | v7 uplift |
| FR-028 | Approval policy engine | SHOULD | governance | v7 uplift |
| FR-029 | Integration outbox/event log | SHOULD | reliability | v7 uplift |
| FR-030 | Observability/alerts | MUST | readiness | v7 uplift |
| FR-031 | Controlled migration/release | MUST | readiness | v7 uplift |
| FR-032 | Data retention/DSAR | SHOULD | PDPA | v7 uplift |

## Requirement attributes

ทุก requirement ต้องมี: ID, business objective, priority, roles, preconditions, main/exception flow, data/API impact, security class, acceptance criteria, test IDs, KPI และ compensation/rollback behavior

## Delivery waves

| Wave | Goal | Requirement group |
| --- | --- | --- |
| 0 | Stabilise | FR-018, 027, 030, 031 |
| 1 | Operational core | FR-001,002,004,006,007,012,019,022,024-026 |
| 2 | Commercial control | FR-008-011,020,021,023 |
| 3 | Decision features | FR-003,016,028,032 |