WS-Sale-App

World Fert Co., Ltd.

ADR-003 — WINSpeed Write Boundary and Financial Safety

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-ADR-003 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | Solution Architect / Accounting / DBA |
| Status | Approved Target Architecture — legacy exceptions require signed risk acceptance |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

Problem	3

Decision	3

Immutable financial boundary	3

Approved write paths	3

Legacy exception exit plan	3

Go-Live criterion	3

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## Problem

Existing implementation evidence includes direct writes to selected WINSpeed objects for SO/picking/ship/price. The target production safety model requires WINSpeed to own invoice/CN/GL and its posting/import process.

## Decision

### Immutable financial boundary

WS-Sale-App MUST NOT directly insert/update:

- SOInvHD, SOInvDT

- GLHD, GLDT

- other financial-posting objects not explicitly approved by WINSpeed DBA and Accounting

### Approved write paths

| Use case | Preferred path | Temporary fallback | Required controls |
| --- | --- | --- | --- |
| Create/Update SO 104 | WINSpeed import or approved stored procedure | legacy direct write only with signed exception | idempotency, transaction, audit, dual-run |
| Picking status | approved interface/SP | signed direct-update exception | audit/state validation |
| Ship/export state | controlled interface/import | signed direct-update exception | weigh evidence/reconcile |
| Price Book | approved maintenance contract | direct EMSetPrice* under policy | dual approval/effective date/audit |
| Invoice/CN/GL | WINSpeed UI/import/post | none | Accounting owns posting |

### Legacy exception exit plan

- Inventory direct writes.

- Risk-classify by object/consumer.

- Create import/SP contract.

- Dual-run/reconcile 2–4 weeks.

- Disable direct write via feature flag.

- Retain evidence.

## Go-Live criterion

No production release uses undocumented direct dbo write. A temporary exception lists object, columns, role, approver, expiry, rollback and reconciliation query.