WS-Sale-App

World Fert Co., Ltd.

Data Quality, Migration and Reconciliation Strategy

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-INT-005 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | Data Architect / QA / DBA |
| Status | Final — Commercial Delivery Baseline |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

Data quality policy	3

Required normalization	3

wf migration policy	3

Reconciliation schedule	3

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## Data quality policy

Data quality errors are exceptions, not silent coercions. Raw source, normalized value, transformation version and resolution actor are retained when a business decision depends on a match.

## Required normalization

| Domain | Raw | Normalized |
| --- | --- | --- |
| Truck plate | punctuation/space/case variants | plateNormalized |
| Date | Thai string/serial | ISO timestamp |
| Money | legacy numeric | decimal |
| Customer | code/name variation | official ID when confirmed |
| Product | legacy code/formula | good ID + snapshot |
| Charset | TIS620/UTF-8 | UTF-8 app value |

## wf migration policy

- Backup target.

- Run migration in test.

- Validate object/checksum.

- Run UAT controlled.

- Capture ID/checksum/operator/outcome.

- Smoke test/reconcile.

- Production after approval.

- Rollback safely or forward-fix with incident/CR.

## Reconciliation schedule

| Reconciliation | Frequency | Owner | SLA |
| --- | --- | --- | --- |
| SO state vs WINSpeed reference | daily/pilot then daily | Counter/IT | same day |
| shipped weight vs TruckScale | daily | Weighbridge | same shift |
| rebate ledger vs claim | per claim/monthly | Accounting | before payout |
| CN evidence vs claim | daily/weekly | Accounting | before month close |
| Price Book vs source | monthly/before active | Admin/Manager | before use |
| Giveaway vs physical count | monthly | Warehouse/Sales | 5 days |