WS-Sale-App

World Fert Co., Ltd.

Deployment, CI/CD and Environment Management

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-OPS-001 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | DevOps / IT |
| Status | Final — Commercial Delivery Baseline |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

Environment model	3

CI pipeline target	3

Release procedure	3

Container rules	3

Migration controls	3

Rollback	4

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## Environment model

| Environment | Purpose | Data | Access |
| --- | --- | --- | --- |
| Local | development | synthetic/sanitized | developer |
| DEV | integration | synthetic/sanitized | dev/QA |
| UAT | business validation | masked/approved | users/QA |
| PILOT | dual-run | controlled production-like | limited |
| PROD | live | production | least privilege |

Production data must not move to local/dev without written approval and masking.

## CI pipeline target

【ไดอะแกรม — ดู .drawio / .png ประกอบ】

## Release procedure

- Approved CR.

- Version/tag/release notes finalized.

- Backup/recovery checkpoint.

- Migration reviewed/dry-run.

- CI checks pass.

- Deploy artifact.

- Health/critical smoke tests.

- Monitor release window.

- Reconcile integration.

- Close or rollback/forward-fix.

## Container rules

- pinned/supported base image

- no secrets baked into image

- non-root process where possible

- health checks inspect app/dependencies but expose no secret

- frontend runtime configuration strategy documented

- retain deploy log, artifact digest and config version

## Migration controls

- migration ledger with ID/checksum

- idempotent only by explicit design

- production migration uses controlled wf_owner

- external/dbo touch references ADR-003 and approval

## Rollback

| Change | Strategy |
| --- | --- |
| stateless frontend/backend | redeploy previous artifact |
| additive wf schema | app rollback usually safe |
| destructive transform | backup + tested rollback or forward-fix |
| external WINSpeed action | compensation/reconciliation only |
| data migration | reconciliation/corrective migration |