WS-Sale-App

World Fert Co., Ltd.

Training and Adoption Plan

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-OPS-008 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | Training Lead / Process Owners |
| Status | Final — Commercial Delivery Baseline |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

Training principle	3

Competency	3

Hypercare	3

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## Training principle

Train by role and scenario, including rejected verification, unlock, ambiguous TruckScale, missing paper and rebate issue.

| Role | Duration | Outcome |
| --- | --- | --- |
| SALES | 2–3h | SO, rebate preview/claim, giveaway, unlock |
| COUNTER_SALES | 3h | verify, confirm, print/paper, exceptions |
| WAREHOUSE | 2h | picking/load/ticket/paper |
| WEIGHBRIDGE | 2–3h | lookup/fallback/ship/reconcile |
| ACCOUNTING | 3h | claim/CN/reconciliation/report |
| APPROVER/MANAGER | 2h | plan/allocation/approval/dashboard |
| ADMIN/IT | 4h | user/master/health/release/incident |

## Competency

Complete scenario unassisted, pass role checklist, know escalation, sign attendance; retrain after material workflow change.

## Hypercare

Named support/floor-walker, daily issue triage, daily reconciliation/status, end-of-day feedback and weekly governance until stabilised.