WS-Sale-App

World Fert Co., Ltd.

UAT, Sign-off and Evidence Pack

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-QA-005 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | QA Lead / Business Owner |
| Status | Final — Commercial Delivery Baseline |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

UAT approach	3

UAT scenario pack	3

Sign-off rule	3

Required signatures	3

Evidence retention	3

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## UAT approach

UAT validates business scenarios, not buttons only. Each run records environment/data source, version, tester/role, outcome, evidence (screenshot/document/correlation), defect reference, date and reviewer.

## UAT scenario pack

- Normal sale: create → verify → confirm → pick → weigh → ship → reconcile

- multi-location load and mother/baby

- control-ticket partial/full draw

- rebate plan/claim/CN

- giveaway/over-budget warning

- four-color paper trail/lost exception

- unlock after picking

- TruckScale outage/manual fallback/reconcile

- admin price/role

- backup/restore/degraded-operation tabletop

## Sign-off rule

| Decision | Rule |
| --- | --- |
| Accept | all critical pass; no P0/P1 without approved mitigation |
| Conditional | named low-risk defect/owner/due/risk acceptance |
| Reject | critical workflow/security/accounting integrity fails |

## Required signatures

Sales, Counter/Factory, Warehouse/Weighbridge, Accounting, IT/Developer and Business Sponsor.

## Evidence retention

Store controlled UAT pack with immutable version/reference. Avoid open storage of screenshots with unnecessary PII.