WS-Sale-App

World Fert Co., Ltd.

Implementation Plan and Delivery Model

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-SAL-002 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | Project Manager / Solution Architect |
| Status | Final — Commercial Delivery Baseline |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

Phase model	3

Governance cadence	3

Client responsibilities	3

Supplier responsibilities	3

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## Phase model

| Phase | Objective | Deliverables | Exit |
| --- | --- | --- | --- |
| 0. Discovery/decisions | verify source/process/policy | BAD validation, access, profiling, DG decisions | signed scope |
| 1. Foundation/hardening | secure/operable platform | env, RBAC, audit, CI/CD, monitoring | P0 technical gate |
| 2. Sales execution | SO/verify/paper/load | core workflow + UAT | journey pass |
| 3. Commercial control | Price/Plan/FIFO/claim/giveaway/ticket | modules + Accounting UAT | reconcile pass |
| 4. Weigh/integration | TruckScale + ship/reconcile | contract/fallback | weigh acceptance |
| 5. Pilot/full production | controlled rollout | training, hypercare, Go-Live pack | sign-off |
| 6. Improve | later backlog | agreed releases | governance cadence |

## Governance cadence

- daily build/QA during active delivery

- weekly business/technical steering

- weekly risk/decision register

- UAT checkpoint per module

- Go/No-Go before Pilot and Full Production

## Client responsibilities

Nominate owners, provide controlled access, confirm approval/price/rebate policy, provide UAT users/evidence, own WINSpeed posting/accounting decisions, and support factory/TruckScale networking.

## Supplier responsibilities

Deliver contracted scope/documentation, maintain secure engineering/release process, provide test evidence/training, disclose assumptions/risks, and support pilot/hypercare under commercial terms.