WS-Sale-App

World Fert Co., Ltd.

Open Decisions Register

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-APP-003 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | Project Sponsor / Solution Architect |
| Status | Controlled — Decisions must be closed before applicable release |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

| ID | Decision | Why it matters | Proposed v7 position | Owner | Due/Gate |
| --- | --- | --- | --- | --- | --- |
| DG-01 | WINSpeed direct-write vs import/SP | accounting/data integrity | import/SP is target; legacy direct write is temporary approved exception only | IT + Accounting | P0 |
| DG-02 | Canonical TruckScale production source | correct weigh evidence | designate local or replica and test private connectivity | Factory IT | P0 |
| DG-03 | Credit Hold | sales risk | defer until wf credit master/policy approved | Sales + Accounting | Phase 1B |
| DG-04 | Operational stock source | prevent wrong availability promise | wf operational stock or approved warehouse source; do not assume ICStock | Warehouse + Finance | before stock feature |
| DG-05 | Approval authority and thresholds | prevents ad hoc override | controlled policy table with effective dates | Executive | P1 |
| DG-06 | Retention/PDPA policy | audit/privacy | 7-year audit target; confirm legal scope for PII | QMR/Legal | P1 |
| DG-07 | Document colors/custody | paper-trail implementation | finalize document recipients and scan points | Factory + Security | before rollout |
| DG-08 | Price Book ownership | promotion accuracy | effective price owner and dual approval | Sales + Accounting | before price changes |
| DG-09 | Reconciliation operating cadence | close external mismatch | daily pilot then agreed BAU cadence | Accounting + IT | P0 |
| DG-10 | Monitoring/on-call coverage | incident response | named support coverage/SLA in contract | Executive + IT | P0 |