WS-Sale-App

World Fert Co., Ltd.

v6 → v7 Delta, Risk Register and Finalisation Notes

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-APP-001 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | Solution Architect |
| Status | Final — Commercial Delivery Baseline |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

v7 uplift	3

Consolidated risk register	3

Finalisation	3

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## v7 uplift

| v6 strength | v7 uplift |
| --- | --- |
| SRS/UI/workflow | BAD → SRS → Architecture → Operations lifecycle |
| DB overview/Pages-SQL Map | ownership, contracts and write-boundary governance |
| Test/forms | risk-based test strategy, DoD, RTM |
| Docker/security/readiness | CI/CD, observability, DR/BCP, release |
| TruckScale integration | canonical-source, normalization/matching/fallback |
| feature documents | commercial enablement/implementation plan |

## Consolidated risk register

| Risk ID | Risk | Severity | Mitigation | Gate |
| --- | --- | --- | --- | --- |
| R-001 | credential exposure/default secret | Critical | rotate/secret store/scan | P0 |
| R-002 | dbo writes affect WINSpeed | Critical | ADR-003/dual-run/reconcile | P0 |
| R-003 | TruckScale source ambiguity | High | environment register/contract | P0 |
| R-004 | backup restore unproven | Critical | DR test | P0 |
| R-005 | monitoring insufficient | High | telemetry/alert proof | P0 |
| R-006 | plate/date/customer mismatch | High | normalize + human resolution | P1 |
| R-007 | credit source unavailable | Medium | decision gate | Decision |
| R-008 | physical giveaway mismatch | Medium | periodic count | P1 |
| R-009 | legacy performance scale | High | indexed view/page/perf test | P1 |
| R-010 | adoption/bypass | High | training/hypercare/audit | P1 |

## Finalisation

v8.0 is final as documentation baseline. It intentionally exposes unresolved production gates. Closing a gate creates new evidence/release notes, not a rewrite of the entire package.