WS-Sale-App

World Fert Co., Ltd.

Changelog — Documentation v8.0

Enterprise Production Documentation · Confidential

| รายการ | รายละเอียด |
| --- | --- |
| Document ID | WF-CHG-008 |
| Product | WS-Sale-App — Sales Order, Warehouse Execution & Rebate Management |
| Client | World Fert Co., Ltd. |
| Version | v8.0 |
| Date | 28 มิถุนายน 2569 (28 June 2026) |
| Owner | Solution Architect |
| Status | Final — Commercial Delivery Baseline |
| Classification | Confidential — Client / Authorized Partner Use Only |

# สารบัญ (Contents)

สารบัญ (Contents)	2

v8.0 — 1 July 2026 (UAT Demo Baseline · build v4.2.24)	3

Added (ตรงกับโค้ด build v4.2.24, migration 001–029)	3

Changed	3

Note	3

v8.0 baseline (carried from v7) — 28 June 2026	3

Added	3

Changed	3

v8.0.1 — 28 June 2026 (addendum)	4

Added	4

Note	4

Compatibility	4

เอกสาร v8.0 เป็น baseline สำหรับการขาย ส่งมอบ พัฒนา ทดสอบ ติดตั้ง และปฏิบัติการระบบ ข้อที่ระบุว่า “ต้องยืนยัน” คือ Go-Live decision gate

## v8.0 — 1 July 2026 (UAT Demo Baseline · build v4.2.24)

ทุก backlog P0 + P1 + P2 จาก v7 implement + deploy ครบ และเพิ่มการเชื่อม TruckScale แบบดึงกลับ

### Added (ตรงกับโค้ด build v4.2.24, migration 001–029)

- P0: Reconciliation Workbench (FR-027), Observability + alerting (FR-030), Migration ledger (FR-031)

- P1: Approval policy engine (FR-028), Integration outbox (FR-029), Price Book workflow (FR-023), TruckScale candidate ranking (FR-025)

- P2: Credit Hold (FR-003), PDPA retention/DSAR (FR-032), Operational stock (DG-04), LINE intake/notify scaffold (FR-016)

- TruckScale pull-back: Weigh Inbox + sync worker (s_id watermark + refresh OPEN) + SO auto-match + push ingest API

- เอกสารใหม่ CURRENT-SYSTEM-STATE.md (modules/data dictionary/API) · IMPLEMENTATION-STATUS.md (FR↔build)

### Changed

- Roadmap (Thai localization) แยกออกจากชุดหลัก → _ROADMAP/ (markdown + docx/pptx แยก)

- docx render เป็น house-style แบรนด์ World Fert (cover/TOC/header-footer/ตารางสี)

### Note

- สถานะ: ✅ P0+P1+P2 ครบ · 🟡 LINE = scaffold (รอตั้ง channel จริง) · DG-04 ยัง open decision

## v8.0 baseline (carried from v7) — 28 June 2026

### Added

- BAD, requirements catalog, business rules and RACI

- enterprise SRS with critical journey acceptance

- C4 views and ADRs

- explicit WINSpeed write-boundary decision

- TruckScale source/matching/data-quality contract

- data ownership/reconciliation/API contract

- hardening/CI-CD/monitoring/DR/release controls

- test/UAT/SOP/training/production gate

- commercial product/proposal/implementation templates

- consolidated v6→v7 risk register

### Changed

- repositions WS-Sale-App as Sales Execution & Control Layer

- separates legacy observed behavior from target production architecture

- introduces reconciliation/environment controls

## v8.0.1 — 28 June 2026 (addendum)

### Added

- 02-REQUIREMENTS/IMPLEMENTATION-STATUS.md — FR→build status (v4.2.18) + prioritized feature-gap backlog (living document)

- 08-APPENDICES/THAI-LOCALIZATION-ROADMAP.md — Thai accounting/RD/e-Tax + Thai business org localization roadmap (future scope, not implemented)

### Note

- IMPLEMENTATION-STATUS maps which SRS-v7 FRs are Implemented / Partial / Planned against code baseline build v4.2.18 to drive the next implementation phase

- THAI-LOCALIZATION-ROADMAP enables future commercial sale to other Thai businesses (documentation only)

### Compatibility

v7 is compatible with v6 functional scope/evidence but does not claim P0 production gaps are closed.