Automated QA and Manual Retest Log v4.2.26

WS-Sale-App / World Fert Co., Ltd. | Updated 2026-07-13

Updated: 2026-07-13

Scope: Localhost QA after restored local dbwins_worldfert9, migrations through 045_access_as_audit.sql, WINSpeed quotation alignment, Access As audit, dashboard/SO performance, and frontend build/lint health.

# Summary

| Area | Result | Notes |
| --- | --- | --- |
| Local migrations | PASS | 49 migration files checked; all applied/unchanged |
| SQL/query smoke | PASS | Dashboard, goods, transports, quotation migration, Paper Trail, aging, SO distribution |
| API smoke | PASS | Auth guard, Access As, audit trail, goods/transports, SO stats/list, quotation native docs |
| Frontend lint | PASS | 0 errors; warnings remain as technical debt |
| Production build | PASS | Vite production build completed |
| Manual UAT still needed | REQUIRED | User workflow screens, WINSpeed visual confirmation, TruckScale live behavior |

# Commands For Repeat Testing

Run these from C:\MyWork\wf\Git\winspeed-connect.

npm run migrate:local

npm run smoke:queries

npm run smoke:api:local

cd WSSale-App

npm run lint

cd ..

npm run build

Notes:

smoke:queries talks directly to local SQL Server and may need to run outside the Codex sandbox.

smoke:api:local starts the backend temporarily on port 3100, runs API checks, then stops it.

If port 3100 is already in use, run with API_SMOKE_PORT=3101.

# Automated Test Steps And Latest Results

## AT-01 Local Migration Check

Command:

npm run migrate:local

Expected result:

Migration runner connects to local SQL Server.

000_logins.sql remains manual security setup when applicable.

All normal migration files are applied or marked unchanged.

Latest result:

PASS.

49 migration files applied successfully / unchanged.

044_winspeed_native_quotation_link.sql and 045_access_as_audit.sql are present.

## AT-02 SQL Query Smoke

Command:

npm run smoke:queries

Expected result:

All query smoke scripts exit with code 0.

Dashboard/SO queries return counts without timeout.

Master goods and transport endpoints have supporting SQL data.

Quotation migration and native WINSpeed quotation sample documents are detected.

Latest result:

| Check | Result |
| --- | --- |
| Dashboard stats | PASS: DRAFT=1,486, CONFIRMED=61,847, IMPORTED=61,848 |
| Dashboard aging | PASS: about 75 ms |
| SO list query | PASS: about 1.2 s, total 125,181 rows |
| Goods master query | PASS: 209 rows, about 35 ms |
| Transport master query | PASS: 3 rows, about 21 ms |
| Quotation migration | PASS: migration 044, required columns and indexes found |
| Native quotation samples | PASS: QU6907-00001, QU6907-00002, QC69-00002 found |
| Paper Trail report | PASS: about 416 ms; board about 317 ms |
| Aging search query | PASS: 50 rows, about 380 ms |
| SO distribution | PASS: DocuType 102=4, 103=63,333, 104=61,848, 113=1 |

## AT-03 API Smoke With Temporary Backend

Command:

npm run smoke:api:local

Expected result:

Backend starts on port 3100.

Health endpoint is OK.

Access As token flow works.

wf.AccessAsAudit and wf.ApiAuditLog receive rows.

No 404/500 for goods, transports, SO stats/list, and quotation list.

Latest result:

| Step | Result |
| --- | --- |
| /api/health | PASS: SQL Server and MySQL health endpoint responded |
| /api/auth/me without token | PASS: returned 401 |
| /api/auth/me with generated test token | PASS |
| /api/auth/access-as/candidates | PASS: 50 candidates |
| Start Access As | PASS: actor ADMIN, effective user SALES |
| /api/auth/me while Access As | PASS: isImpersonating=true |
| /api/master/goods | PASS: 209 rows |
| /api/master/transports | PASS: 3 rows |
| /api/so/stats | PASS: total 125,181 |
| /api/so?page=1&limit=5 | PASS: returned 5 rows; latest measured around 1.9 s after count/page split |
| /api/quotation | PASS: includes native WINSpeed quotation documents |
| Stop Access As | PASS: returned to real actor |
| Audit verification | PASS: Access As and API audit rows written |

Fix applied during this test:

backend/middleware/apiAudit.js now captures the audit path at request start, so routed Express requests still write wf.ApiAuditLog correctly after response finish.

## AT-04 Frontend Lint

Command:

cd WSSale-App

npm run lint

Expected result:

Exit code 0.

Latest result:

PASS.

0 lint errors.

Warnings remain for existing technical debt such as unused variables, explicit any, hook dependency advisories, and React compiler advisory rules.

Lint policy change:

react-hooks/set-state-in-effect is disabled because the current app intentionally loads remote data in effects across many screens.

Advisory rules remain warnings so new real errors still fail lint.

## AT-05 Production Build

Command:

npm run build

Expected result:

Frontend dependency install/check runs.

Vite production build completes.

Latest result:

PASS.

Vite production build completed successfully.

# Manual Retest Checklist

Use this checklist after running the automated tests.

| Step | Manual Action | Expected Result |
| --- | --- | --- |
| M-01 | Login as Admin | Dashboard loads, user menu shows Admin, no console 401 loop after refresh |
| M-02 | Open Access As from topbar | Admin can select lower/equal permitted users; sidebar and visible data follow effective role |
| M-03 | Stop Access As | User returns to real Admin role; audit remains in DB |
| M-04 | Refresh browser during normal login | Token persists; if invalid, app redirects to Login cleanly |
| M-05 | Dashboard | Counts match status meaning: Draft, รอจัดส่ง, รอรับสินค้า, โหลดสินค้า, ส่งออกจากตาชั่ง, ปิด SO ใน WINSpeed, ยกเลิก |
| M-06 | Sales Portal | Cards show latest SOs from WINSpeed and app-created drafts; search/filter remains responsive |
| M-07 | Create/inspect SO draft | Requested date/time, transport, credit days, remarks, master/child quantities display correctly |
| M-08 | Convert Sale Trip to Quotation | Draft trip creates one quotation, giveaway lines excluded, linked trip shows quotation remark/link |
| M-09 | Open Quotation page | Native WINSpeed docs and app-created docs appear consistently; accepted quotation cards are green and actionable |
| M-10 | Confirm quotation in WINSpeed | QU... approved and linked QC... becomes convertible to SO in app |
| M-11 | Cancel quotation | Linked Sale Trip returns to draft/normal flow and cannot remain locked by cancelled quotation |
| M-12 | Warehouse receive/load page | Cards clearly show truck, customer, product, qty, and status consistent with Dashboard |
| M-13 | Paper Trail | Columns and status labels match Dashboard; print/copy rules still correct |
| M-14 | WINSpeed visual check | App-confirmed SO appears in WINSpeed SO Data Entry as DocuType=103 with line description, transport, check-all, master/child qty |
| M-15 | Post Invoice handoff | Shipped orders show ready for WINSpeed Post Invoice; once invoice exists, app locks edits |

# Known Non-Blocking Follow-Ups

/api/so?page=1&limit=5 improved from about 3.2 s to about 1.9 s after splitting total-count and page queries; target additional tuning if concurrent UAT needs sub-second list response.

Frontend lint passes with warnings; cleanup can be done gradually without blocking current UAT.

TruckScale live sync was not fully exercised in the API smoke because current local MySQL configuration may vary by machine.

Word copy for this QA log was generated at docs/word/09-AUTOMATED-QA-v4.2.26.docx; older Word copies were not regenerated in this pass.

DOCX structural QA passed; visual render QA was skipped because the current runtime does not have the DOCX-to-PDF renderer installed.